TRAIL ASSESSMENT FORM

| Doc. # | 2040 | Trail Name |  |  | Hillside Pond Path | Trail Type: |  | H | # Condition |  | Fair |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Route: |  |  | Loop around pond |  |  |  |  |  |  |  |  |
| Recent Weather: |  |  | Warm (mid 30s), dry last few days, bare ground |  |  |  |  |  |  |  |  |
| TRAIL LANDMARKS |  |  | - Trailhead located on Hillside St at gate. Trail is primitive and is only suitable for foot traffic. The loop around the pond closely follows the shore and is quite narrow. Some scrambling over rock outcrops is required. - The trail leads 100 feet to a manmade concrete dam about three feet in height, about 20 feet wide. Water flows through a culvert and under Hillside St. - Heading counterclockwise, the trail continues around the pond. Looks like some recent brushing of large branches. Large branches at .13 miles need to be removed. - At .30 miles, there is a large 16” oak tree across the trail that needs to be removed. - Trail ends back at dam at .31 miles. |  |  |  |  |  |  |  |  |
| MINOR PROBLEM AREAS |  |  | - Fair amount of trash especially on the half of the pond toward Chickatawbut Road. Probably take a few hours to clean up. - Tree near dam needs to be removed. |  |  |  |  |  |  |  |  |
| MAJOR PROBLEM AREAS |  |  |  |  |  |  |  |  |  |  |  |
| DISTANCES TO MAJOR INTERSECTIONS |  |  |  |  |  |  |  |  |  |  |  |
| Report prepared by: |  |  |  | Bob Flagg & Robert Shine |  |  | Assessment date: |  |  | 2/20/12 |  |

Abbreviations:

Usage type: foot traffic only (H), multi-use (M)

waterbars (wb)               small blowdowns (sbd)

culverts(cv)                     large blowdowns (lbd)

rolling dips (rd)               rock work (rkw)

bridges (br)                     bridge building (bbd),

bog bridges (bb)             culvert replacement (cr)

rock stairs (rs)                 trail relocation (tr),

cribbing (cb)                    building new trail drainage (ntd)

retaining walls (rw)         brushing needed (bn)

ditches (dt)                       excessive erosion (ee)

leaning tree (lt)

V5 NDR