TRAIL ASSESSMENT FORM

| Doc. # | 4013 | Trail Name |  |  | Pleasant Trail East (FBH) | Trail Type: |  | Wide - M | # Condition |  | Good |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Route: |  |  | 4043 – 4046 - 4090 |  |  |  |  |  |  |  |  |
| Recent Weather: |  |  | Rain last 24 hours, Light rain in the 30’s |  |  |  |  |  |  |  |  |
| TRAIL LANDMARKS |  |  | - Trailhead leaves from Sassaman Path on the east side at intersection marker 4043, 1/2 miles south of intersection marker 4042. The trail is noted as an unnamed path on DCR maps however the old FBH maps note it as the Pleasant Trail. - Bn at 75 feet. Briars, trees, limbs and sbd crosses. Bow saw and loppers. - Bd crosses the treadway at 86 feet. Cut back 12”dia. - Bn at 130 feet. - Bn at 220 feet. Runoff has created a dt in the treadway from here to Pipeline. - Trail enters the Pipeline at 240 feet. Unofficial intersection marker to right of treadway denoting a D with directional arrows. - While crossing Pipeline there is signage to the left of the treadway. “Please Use Trail - Keep Off Pipeline” - Pleasant Trail re-enters the woods at intersection marker 4046 at 345 feet. - Bn immediately when entering the woods. Bow saw and loppers. - Rock wall crosses to the left and right of the treadway at 400 feet. - Bn at .1 miles to bring treadway back to road width. - Bn at .13 miles. Downed limbs cross treadway. Bow saw and loppers. - Bn at .17 miles. Downed limbs cross treadway. Bow saw and loppers. - Bn at .19 miles. Pine boughs coming into treadway. - Cv under treadway in streambed at .3 miles. Rkw/earthen construction with clay 36” pipe. Bd to be pulled out in right and left wells. Flowing fine. - Bn at .35 miles. - Unnamed path leaves on left at .4 miles. Spur path to Indian camp Path. - Pleasant Trail ends with its intersection with Indian Camp path at intersection marker 4090 at .43 miles. Signage on tree locates the Green Dot loop NE. |  |  |  |  |  |  |  |  |
| MINOR PROBLEM AREAS |  |  | - Brushing and minor cleaning required as noted in the assessment. |  |  |  |  |  |  |  |  |
| MAJOR PROBLEM AREAS |  |  | - None noted. |  |  |  |  |  |  |  |  |
| DISTANCES TO MAJOR INTERSECTIONS |  |  | - Trailhead intersection marker 4043 to the Pipeline - 240 feet. - Trailhead intersection marker 4043 to intersection marker 4046 - 345 feet. - Trailhead intersection marker 4043 to Pleasant Trail ends with its intersection with Indian Camp path at intersection marker 4090 at .43 miles. |  |  |  |  |  |  |  |  |
| Report prepared by: |  |  |  | Ken Jones – 3/22/08 |  |  | Assessment date: |  |  | 3/20/2008 |  |

Abbreviations:

Usage type: foot traffic only (H), multi-use (M)

waterbars (wb)               small blowdowns (sbd)

culverts(cv)                     large blowdowns (lbd)

rolling dips (rd)               rock work (rkw)

bridges (br)                     bridge building (bbd),

bog bridges (bb)             culvert replacement (cr)

rock stairs (rs)                 trail relocation (tr),

cribbing (cb)                    building new trail drainage (ntd)

retaining walls (rw)         brushing needed (bn)

ditches (dt)                       excessive erosion (ee)

leaning tree (lt)